Chronology of the Agenda Item

Resolution to Modify Capital Outlay Applications-

FY2022 and FY2023

Purpose:

Resolution and Modification of State Capital Outlay Application for the FY2022 and FY2023.

Background

Georgia Department of Education (GaDOE) regulations require that any project for which reimbursement is applied must be completed and closed out with the GaDOE within five (5) years of the fiscal year for which they were applied. Any funds not reimbursed within the five-year window will be returned to district’s Earned Entitlement.

On November 9, 2020, and October 18, 2021, the DeKalb County Board of Education approved the Capital Outlay Applications for Fiscal Year 2022 and Fiscal Year 2023, respectively.  Since these applications for reimbursement were approved, several projects included in these applications have been delayed and are potentially in danger of extending beyond the five-year eligibility timeline for reimbursement. The delayed projects have not yet begun construction.

To ensure that these projects retain their eligibility for the full amount of reimbursement by ensuring completion and close-out within the five-year window, the delayed projects which have not yet begun construction, will be removed from their current applications, and will be included in future applications.

The Projects/Schools are listed below:

Project #		Project Name		Project #	    Project Name

22-644-001		Sequoyah MS		22-644-018	    Evansdale ES

22-644-002		Montgomery ES		22-644-019	    Stone Mountain ES

22-644-004		Kingsley ES 			22-644-021	    Dunaire ES

22-644-007		Columbia HS			22-644-022	    Huntley Hills ES

22-644-008		Woodward ES		22-644-023	    Cary Reynolds ES

22-644-011		Dresden ES			22-644-024	    Stone Mill ES

22-644-015		Vanderlyn ES	         23-644-002    Kittredge Magnet ES

22-644-017		Allgood ES